## Slide 1
Gate 1
Gate 2
Gate 3 / 4
Gate 5
Key
Post Submission

## Slide 2
Proposal Roles and Assignments
(BDOM)
Pre-RFP
Draft Management Response
(BDOS)
Draft Outline
(BDOS)
Preliminary Win Themes
(SL)
Gate 4
Gate 5
Gate 3
Draft Technical Response
(LOB)
Draft Past Performance Response
(BDOS)
Kickoff Meeting
(BDOS/SL)
Proposal Outline
(BDOS)
Compliance Matrix
(BDOS)
Content
Technical Response
(LOB)
Past Performance Response
(BDOS)
Graphics
(BDOS)
Run Green Review(s)
(Finance)
Manage Schedule
(BDOS)
Price Volume
(Finance)
Run Pink / Red/ Gold / White Reviews
(BDOS)
Production
(BDOS)
Independent Compliance Check
(BDOM)
Proposal Q&A
(BDOS)
G1: Opportunity Identification
G2: Opportunity Assessment
G3: Positioning/Capture Planning; Bid Decision
G4: Pre-RFP Proposal Development
G5: Post-RFP through Submission
Key
All
Opportunities
Strategic
Opportunities
Rebids
Informal
Formal
Confirm Bid
(CEO)
Bid Decision
(CEO)
Draft Key Personnel Response
(SL)
Establish Schedule and Final Assignments
(BDOS)
If Draft RFP Exists
If No Draft RFP
Lessons Learned
(BDOM)
Attend Debrief
(SL)
Proposal Closeout
Archive Materials
(BDOS)
Update CRM/BCOE Status
(SL)
IT Security of BCOE
(IT)
Post Proposal
Management Response
(BDOS – source
SL – Make Customer Specific)
Key Personnel /
Staffing Response
(SL with LOB)
RFI Response
(SL or BDOS depending on availability)
Proposal Management Detail